BLUME CATALOG HEALTH REVIEW

Business Analysis Supplement

Stakeholder / RACI Matrix  —  Business Requirements Document (BRD)

Prepared by: Mahad Jawad

Date: June 2026

Companion document to: Blume Catalog Health Review (main report)

# 1. Purpose of This Document

This supplement extends the quantitative findings in the main report with two core Business Analyst deliverables:

- A Stakeholder / RACI Matrix that maps all three prioritized recommendations to the roles responsible for executing them, ensuring no recommendation lacks a clear owner.

- A Business Requirements Document (BRD) for Recommendation 1 — consolidating duplicate SKU listings — written in the format a Business Analyst would produce before handing work to Blume's catalog or development team.

These artifacts represent the translation layer between data findings and business action — the core function of a Business Analyst role. The main report tells you what the data shows and what it costs; this document tells you who does what about it and what the system needs to do differently.

# 2. Stakeholder Analysis

The following stakeholders are relevant to the three recommendations identified in the main report. Understanding each stakeholder's influence and interest level determines how each recommendation should be communicated and who should be kept informed versus who must actively drive the work.

| Stakeholder | Role / Title | Interest Level | Influence Level | Engagement Approach |
| --- | --- | --- | --- | --- |
| Head of Merchandising / Catalog Manager | Owns the product listing and SKU structure in Shopify | High | High | Primary sponsor for Rec 1 (SKU consolidation). Present findings directly; get sign-off before any catalog changes. |
| Operations / Inventory Manager | Responsible for stock levels, reorder points, and bundle fulfillment tracking | High | High | Primary owner of Rec 2 (bundle inventory monitoring). Involve in defining the bundle-level stock threshold. |
| Pricing / Revenue Manager | Sets discount rules and compare-at prices across the catalog | High | Medium | Primary owner of Rec 2 (discount cap) and Rec 3 (83.3% outlier review). Needs the Excel scenario model. |
| E-commerce / Development Team | Implements Shopify changes (variant restructuring, tag logic, inventory tracking) | Medium | High | Executes the technical work behind Rec 1. Requires the BRD (Section 3) before starting. |
| Marketing Team | Uses discount/sale information for campaigns and product promotions | Medium | Low | Keep informed of discount-cap changes so campaign messaging aligns with actual pricing. |
| Finance Team | Tracks revenue, margins, and inventory carrying costs | Medium | Medium | Share the financial impact figures ($73,800/yr Rec 1 scenario, $60,900/yr Rec 2 scenario) for budget planning. |
| CEO / Founder | Strategic decision-maker; owns the brand and long-term direction | Low–Medium | Very High | Executive summary only (one page from main report). Consult only if Rec 2 discount cap requires a strategic pricing pivot. |

# 3. RACI Matrix

The RACI matrix below assigns one of four roles to each stakeholder for each recommendation:

| Code | Meaning |
| --- | --- |
| R | Responsible — does the work |
| A | Accountable — owns the outcome; signs off |
| C | Consulted — provides input before decisions are made (two-way communication) |
| I | Informed — kept up to date on progress and decisions (one-way communication) |

R1 = Consolidate Duplicate SKUs   R2 = Bundle Pricing & Inventory Strategy   R3 = Investigate 83.3% Discount Tier

| Stakeholder | R1: SKU Consolidation | R2: Bundle Strategy | R3: Discount Investigation | Notes |
| --- | --- | --- | --- | --- |
| Head of Merchandising | A | C | I | Signs off on SKU structure changes; consulted on bundle pricing. |
| Operations / Inventory Manager | C | A | C | Accountable for implementing bundle stock monitoring. |
| Pricing / Revenue Manager | C | R | A | Runs the discount-cap modelling; owns the 83.3% price review. |
| E-commerce / Dev Team | R | R | I | Implements both SKU consolidation and inventory tracking changes in Shopify. |
| Marketing Team | I | I |  | Informed of SKU and discount changes to align campaign messaging. |
| Finance Team | I | C | I | Consulted on cost/impact estimates for bundle strategy; informed of others. |
| CEO / Founder | I | C | I | Consulted only if bundle discount cap requires a strategic pricing decision. |

Key RACI principle applied here: every recommendation has exactly one 'A' (Accountable) role — the person who signs off and ultimately owns the outcome. Having two 'A' owners means no-one truly owns it; having none means the recommendation stalls.

# 4. Business Requirements Document (BRD)

## Recommendation 1 — Consolidate Duplicate SKU Listings

| Field | Detail |
| --- | --- |
| Document title | BRD-001: Shopify SKU Consolidation for Duplicate Product Listings |
| Project / initiative | Catalog Data Quality Improvement |
| Business analyst | Mahad (Author) |
| Document version | 1.0 — June 2026 |
| Status | Draft — awaiting review by Head of Merchandising |
| Related recommendation | Recommendation 1 (High Priority) — Blume Catalog Health Review, Section 7 |

4.1 Executive Problem Statement

Five product titles — Meltdown Acne Oil Treatment, Meltdown Daily Balancing Gel Cleanser, Meltdown Gel Cream with Ceramides, Sunburst Mineral SPF 50 Sunscreen, and Superbalm Tripeptide-1 Vanilla Lip Balm — currently exist as two separate active Shopify listings each. Each listing pair represents the same physical product but is tracked under different URLs, product IDs, and (in some cases) different pricing structures.

This fragmentation means that sales, inventory, and review data for the same product are split across two records. Best-seller rankings appear weaker than they are, inventory forecasting is based on half the true demand signal, and customers may encounter the same product at different prices on the same storefront.

4.2 Scope

In scope:

- The five identified duplicate product pairs, as listed in the main report (Section 4.2) and confirmed by SQL Query 3.

- Shopify admin changes to product listings, URL structure, and variant groupings.

- Redirect rules from old URLs to consolidated product URLs (to preserve SEO equity and prevent broken links from external referrals).

Out of scope:

- Pricing strategy changes — the decision of which price tier to retain per consolidated product is owned by the Pricing / Revenue Manager and is outside this BRD.

- Any product listings not identified in Query 3 as duplicates — this BRD covers only the confirmed five pairs.

- Changes to third-party retail listings (e.g. Ulta Beauty's catalog) — scope is limited to Blume's own Shopify storefront.

4.3 Current State

For each of the five affected products, two or more separate Shopify product records exist. These records share the same product title but have different:

- Product URLs (e.g. /products/meltdown-acne-oil-7 vs /products/meltdown-acne-oil-3)

- Shopify product IDs (treated as entirely separate items by the platform's reporting engine)

- Price ranges (in some cases — e.g. Meltdown Acne Oil Treatment spans $52.00–$179.00 across listings)

- On-sale status (one listing may be active at a discount while the other is full-price)

Root cause hypothesis: the duplication most likely arose from two common Shopify admin patterns:

- A new version of a product (e.g. reformulation, packaging change, or size range expansion) was published as a new listing rather than as additional variants on the existing listing.

- A bulk-discount or bundle-price listing was created separately rather than using Shopify's native variant pricing or discount code system.

4.4 Future State

Each of the five affected products should exist as exactly one active Shopify product listing with:

- All current size, format, or price variations captured as variants under a single product record.

- A single canonical URL (/products/[product-slug]) with 301 redirects from all previously active duplicate URLs.

- A single set of product reviews, tags, and inventory tracking per product (not split across records).

- No active duplicate listing for the same physical product at the conclusion of this initiative.

4.5 Business Requirements

The following requirements must be met for this initiative to be considered complete. Each is written in a testable format so that acceptance can be verified by the BA or a QA reviewer.

| ID | Requirement | Priority | Acceptance Criterion |
| --- | --- | --- | --- |
| BR-01 | The five duplicate product title pairs identified in SQL Query 3 must each be reduced to a single active Shopify listing by the end of the project. | Must Have | Running SQL Query 3 after implementation returns zero rows (no title with COUNT > 1 among the five affected products). |
| BR-02 | All variants previously spread across duplicate listings must be consolidated onto the single remaining listing, with no variant discontinued without Pricing Manager approval. | Must Have | The surviving listing's variant count equals or exceeds the total variant count across both original listings. |
| BR-03 | 301 permanent redirects must be implemented from all decommissioned listing URLs to the surviving listing URL. | Must Have | Navigating to any old URL (e.g. /products/meltdown-acne-oil-3) redirects to the canonical URL with a 301 status code, verified via browser developer tools. |
| BR-04 | Existing customer reviews on decommissioned listings must be migrated to the surviving listing before the decommissioned listing is archived. | Should Have | Review count on the surviving listing equals or exceeds the sum of reviews across both original listings (where the platform allows migration). |
| BR-05 | Inventory stock levels from both listings must be manually reconciled and combined on the surviving listing before the decommissioned listing is archived. | Must Have | The surviving listing's inventory count = sum of stock held against both original listings at the point of merge, verified by Operations Manager. |
| BR-06 | All five consolidations must be completed within 4 weeks of sign-off on this BRD. | Must Have | All five product pairs pass BR-01 through BR-05 checks within the agreed timeline. |

4.6 Non-Functional Requirements

- Uptime: product consolidation changes should be made during off-peak hours (12am–6am local time) to minimize customer impact during URL transition.

- Rollback: before archiving any duplicate listing, a full export of its product data (variants, prices, inventory, reviews, tags) must be saved as a backup, enabling rollback within 24 hours if an issue is discovered.

- Reporting: the E-commerce / Dev Team should provide a completion report to the BA and Head of Merchandising within 5 business days of the last consolidation, confirming all six requirements above have been met.

4.7 Assumptions & Constraints

| Type | Detail |
| --- | --- |
| Assumption | The Shopify plan in use supports 301 URL redirects natively (available on all paid Shopify plans). |
| Assumption | Reviews can be migrated using a third-party Shopify reviews app (e.g. Okendo, Judge.me) or manual re-entry if a native migration is not available. |
| Assumption | The Pricing Manager will confirm which price tier (and which existing listing) should be retained as the surviving record for each pair, before the Dev Team begins implementation. |
| Constraint | This BRD does not authorize any price changes to variants — only structural consolidation of existing listings. |
| Constraint | Any SEO impact of URL changes (both positive and negative) will be monitored by the Marketing Team for 30 days post-implementation. |

4.8 Sign-off and Approval

The following sign-offs are required before the E-commerce / Dev Team begins implementation:

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| Head of Merchandising (Accountable) |  | ___________________________ |  |
| Pricing / Revenue Manager (Consulted) |  | ___________________________ |  |
| Business Analyst (Author) | Mahad | ___________________________ | June 2026 |

# 5. How This Connects to the Main Report

This supplement is designed to be read alongside the main Blume Catalog Health Review report. The relationship between the two documents is:

| Main report deliverable | This supplement's role |
| --- | --- |
| SQL Query 3 (duplicate detection) | Provides the data basis for the BRD's problem statement and BR-01 acceptance criterion. |
| Section 4.2 (SKU duplication finding) | Frames the business impact that justifies the BRD's priority classification. |
| Section 7, Recommendation 1 | The BRD operationalizes this recommendation — translating 'consolidate SKUs' into testable requirements. |
| Section 7, Recommendations 2 & 3 | The RACI matrix (Section 3) assigns clear ownership for these two recommendations without requiring a separate BRD, since the work is primarily a policy decision rather than a system change. |
| Excel financial model | The $73,800/yr scenario is the financial justification referenced in the BRD's executive statement — no need to repeat the calculation here, as stakeholders can refer to the model directly. |

For the full quantitative analysis, charts, Power BI dashboard, and financial model, refer to: Blume Catalog Health Review — Pricing, Inventory & Portfolio Risk Assessment (main report, June 2026).